14-11-2016 Meeting Agenda and Notes

Stats: 268 open bugs, down from 269 (+22, -22)

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
Minutes from 7-11-2016: link
1. Individual Done and Todo
- Dmitry:
  - Done:
    - A lot of bugfixes last week
  - TODO:
    - Started SVG <clip-path> implementation. Need to make a couple of design decisions
    - I hope to implement <clip-path>, <clip-mask>, <image> by Thursday
    - Friday is for patch reviews and bugfixes
    - Still need to find some time to order the postcards...
- Wolthera:
  - Done:
    - Fixed a bug in color to alpha
    - Fixed a problem with the kpl loading of bitdepths
    - Made the release notes into paragraphs.
    - Reviewed and pushed the sbz reading patch.
    - The kocolorset widget now deals with groups properly. Palette will need to wait.
  - Not done:
    - Cmyk bug.
    - Speed ups.
    - Get rid of KoEditColorSet.

- Scott:
  - Doing:
    - Get brush editor UI branch ready to be reviewed
    - Start work on fixing/refactoring shortcut system
- Boud:
  - Done
    - Built beta 3 (3.0.92)
    - Fixed a few bugs
    - Added Timotimo to the steam management group
  - Todo
    - Build a new beta this week
    - Bug fixes
    - Bug triaging
    - Python scripting, check up on Eliakin's workd
    - Start on the artbook design
    - Go through phabricator backlog
    - Chase the three artists who haven't submitted their commission yet, which is holding up everything
    - The rest of my todo...
      - fix video-export-rebased bugs (D2349)
      - fix custom resource folder bugs (T3694, D2725)
      - spriter plugin bugs
      - start on python scripting again (T1625, T3588, T3077, T3076, T3502, T586, T3075, T3431, T3079, T587, T30-78 (why are these tasks all toplevel?)
      - setup patreon
      - Check windows app store
      - Check whether selling a krita + training dvd pack on amazon would make sense. Ebay, too, maybe?
      - figure out how to sign windows and linux binaries
      - update g'mic and figure out why stuff is broken
      - Improve palette docker (T112, depends on Python scripting)
      - Check resource and configuration location on Windows (T2310, there is also a bug report for it)
      - make saving work in the background
- Animtim:
- Laurent
- Tyyppi:
- Nimmy:
  - Done:
    - QT patch fix (https://codereview.qt-project.org/#/c/166202/) updated after new comments
- Windragon
  - Done:
    - Work around low framerate of stabilizer https://phabricator.kde.org/D3321 (awaiting review)
    - Wrote part of https://docs.krita.org/Dr._Mingw_debugger
  - To-do:
    - Study Jenkins? (Windows)
    - Refactor smoothing (maybe later)
- Irina
3.1 Release Status
From now on:

* Master is frozen for everything
* Stuff can be merged to the rempt/impex-refactoring branch (features and strings are fine)
* Refactoring and cleanups should go there as well
* Bugfixes first go to the impex branch and then forward-ported into 3.1
* We'll make a 3.1 branch that will receive all bug fixes

List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush

Blockers
https://bugs.kde.org/show_bug.cgi?id=370566 (save progress dialog never goes away, lots of duplicates)
https://bugs.kde.org/show_bug.cgi?id=372110 (multi-window mode broken)
https://bugs.kde.org/show_bug.cgi?id=372221 (popup color selector is slow)

Dates:
7-11-2016 - Krita 3.1 Beta 3 (3.0.92)
16-11-2016 - Krita 3.1 Beta 4 (3.0.93)
21-11-16 - Krita 3.1 RC1 (3.0.94)
05-12-2016 - Krita 3.1
Kickstarter rewards
We're still trying to get 2 commissioned works delivered, but all three artists do not reply to mail
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Finished looking over the manual. External resources not checked. Comments here:
https://phabricator.kde.org/T3958#59007