18-10-2016 Meeting Agenda and Notes

Stats: 352 open bugs, up from 349

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
1. Individual Done and Todo
- Dmitry:
  - Done:
    - Gradient loading in SVG
    - Animation hangup/crash bug when switching the time
    - Prepared scripts for postcards labels
  - TODO:
    - Fix LoD availability checkbox in the Presets popup (the LoDN strokes are not active right after the start of Krita)
    - More bugs from the list
    - Continue with SVG
    - After Irina sends me an updated version/updates of addresses, I’ll generate labels and make an order for postcards
- Wolthera:
  - Done:
    - Not much
    - I ported the tutorial for filling, which includes using colorize mask. https://docs.krita.org/Flat_Coloring
    - I merged the ORA stuff.
    - Was busy with schoolwork for the rest of it.
  - Not done:
    - Bugfix in cmyk.
    - Speed-ups.
    - Working on the release notes.
I will have exams next week, currently camping in the impex branch.
- Scott:
  - Doing:
    - Working on a UI branch to clean up brush editor a bit
      - Fixing a few other bugs along the way
      - Dmitry to potentially merge the branch in at the start of next week
    - Propose an updated stacked brush UI from Dmitry’s first pass
- Boud:
  - Sick for most of past week, still sick
  - Not Done
    - New builds: there weren't enough bug fixes to make it worth the day I spend on builds. I'll make builds this week.
  - Done
    - Started on scripting API design
    - Some bug fixes
  - Todo
    - Lower the price for all dvd's
    - Lower the price of Krita on Steam and redo
    - Submit tax return over previous quarter
    - Collect all artbook sumbissions
    - More bug fixing for 3.1
    - Setup x86 builds on a Windows vm
    - The rest of my todo...
- Animtim:
  - Doing: animation tutorial videos
- Laurent
- Tyyppi:
- Nimmy:
  - Done:
    - QT patch fix (https://codereview.qt-project.org/#/c/166202/)
  - Not done:
    - OCIO Bug 369474
- Windragon
- Irina
  - List of whatever is needed from the printer is done
  - Waiting for the address database (Dmitry)
3.1 Release Status
List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush
Release will not happen this week due too many bugs open still and lack of time from the regular participants.
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html