24-10-2016 Meeting Agenda and Notes

Stats: 330 open bugs, down from 352

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
Minutes from 17-10-2016: link
1. Individual Done and Todo
- Dmitry:
  - Done:
    - Fixed a lot of Lod-related bugs
    - Fixed “undo during instant preview bug” <--- NEEDS TESTING from people
    - Done labels for postcards, need to make an order
  - TODO:
    - Finish with the Animation regressions: end of Monday (already done, need to push)
    - Continue with SVG
    - Order the postcards
- Wolthera:
  - Done:
    - Made a patch for aco palette loading the swatch names right.
    - Did a reivew request.
    - Still testing impex branch.
    - Will be busy with exams this week.
  - Not done:
    - Bugfix in cmyk.
    - Speed-ups.
    - Working on the release notes.
    - Will be going to deventer to talk palette swatches.
I will have exams next week, currently camping in the impex branch.
- Scott:
  - Doing:
    - Working on a UI branch to clean up brush editor a bit
      - Fixing a few other bugs along the way
      - Dmitry to potentially merge the branch in at the start of next week
    - Propose an updated stacked brush UI from Dmitry’s first pass
- Boud:
  - Sick for most of past week, still sick
  - Done
    - Started on scripting API design
    - Some bug fixes
    - New builds
    - Lower the price for all dvd's
    - Lower the price of Krita on Steam and redo
    - Submit tax return over previous quarter
    - Collect all artbook sumbissions
    - More bug fixing for 3.1
    - Setup x86 builds on a Windows vm
  - Todo
    - New builds
    - Python scripting api
    - The rest of my todo...
- Animtim:
  - Doing: animation tutorial videos
- Laurent
- Tyyppi:
- Nimmy:
  - Done:
    - QT patch fix (https://codereview.qt-project.org/#/c/166202/)
  - Not done:
    - OCIO Bug 369474
- Windragon
- Irina
  - List of whatever is needed from the printer is done
  - Waiting for the address database (Dmitry)
  - Deevad is going to send the pictures for the pins, then all the non-calendar goodies can be ordered
3.1 Release Status
We're getting more confident: lots of good bug fixes since last week.

List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush

Dates:
26.10.16 - Krita 3.1 Beta 3
09.11.16 - Krita 3.1 RC1
23.11.16 - Krita 3.1
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Breeze
Breeze used to give problems, with the more recent versions those seem to be gone. Animtim will test Krita with breeze for a couple of days to see if there are any problems left.
Issues are to be noted here: https://bugs.kde.org/show_bug.cgi?id=361811