26-09-2016 Meeting Agenda and Notes

Stats: 364 open bugs

1. Individual Done and Todo
- Dmitry:
  - Done: spent a week on merging the branches and fixind the presets selector dockers. Now they support proper selection and reloading of the presets.
  - Not-done: speedup of the colorize mask. It seems like the described algorithm is inherently very slow. Have read some papers about GMic’s version but I don’t know *when* I should implement it.
    - Resolution: enable for Betas, but disable in the final version, so the people would not be annoyed by being frozen by a half-an-hour lazy brush update.
  - Todo:
    - Stacked brushes
    - Anchor point for transform tool
    - On Thursday evening I’m doing a lecture for BMSTU students, so we could get more contributors.
    - Bugs --- I have no priorities for them.
      - Cleanup https://phabricator.kde.org/project/view/134/ with Boud later
    - Planning for vector tools and probably start something
    - Merge presets branch
- Wolthera: fixed some bugs with the selector, spent time on open raster support(in a separate branch), documentation, cmyk, halftone filter bugs
- Scott: I am currently working on the website design updates. Did a nice chunk yesterday. Hoping to get the rest of it done this week. dev.krita.org
- Boud: mostly worked in import/export, will continue that this week.
  - Must also make 3.0.1.1 and 3.0.1.90 builds and announce them
- Laurent: internationalization of the numerical input boxes
- Tyyppi: there's a bunch of bugs, and there's some big usability issues that make documenting hard (the opacity-values are messy, when zooming in, and even when assuming that opacity is measured in quint8, opacity keyframes hard to make, curve edit might need unit-grid)
  - Numbering bug is fixed in master
- Nimmy: https://codereview.qt-project.org/#/c/166202 has run into a snag

3.0.1.1 Release Progress (which patches need backporting)
- The important fix, shift-drag is in the branch (Dmitry checks if it is already cherry-picked) -- checked, fixed
- Until 17pm, cherry-pick your commits into krita/3.0.1 and Boud will make packages for it

3.0.2 Release Progress

Didn't manage to have a good alpha in time.

Open from last meeting:
- Grigory Tantsevov fix (let's try to disable in 3.0.1, have the fix in 3.0.2 still)
- (Boud): figure out windows signing
if
3.0.1.90 tomorrow, 3.0.1.91 next Tuesday: no big krita.org announcement for them, but will spread the word on g+ etc

3. ...