31-10-2016 Meeting Agenda and Notes

Stats: 311 open bugs, down from 330

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
Minutes from 24-10-2016: link
1. Individual Done and Todo
- Dmitry:
  - Done:
    - Almost finished SVG <pattern> stuff
  - TODO:
    - Finish SVG pattern stuff (half a day to day of work)
    - Bugfixes, need this board to be populated again with new bugs
- Wolthera:
  - Done:
    - Exams.
    - Commit aco stuff.
    - Maintain tumblr
    - Talk about color palettes a bit.
  - Not done:
    - CMYK bug
    - Speed-ups.
    - RELEASE NOTES

- Scott:
  - Doing:
    - Miscellaneous UI cleanups in brush editor branch.
    - Working on brush resource management wireframe
    - Help with release notes
- Boud:
  - Sick for most of past week, slowly recovering
  - Done
    - New builds
    - Python scripting api
    - Sorted lots of entries for the artbook
    - Admin stuff, new contract with Dmitry
    - Color palettes discussions and coding
    - impex/refactoring
  - Todo
    - This afternoon: more palette docker discussions with Wolthera
    - This week is bug fix week: I'll focus on the animation export bugs and crashes.
    - But also artbook week
    - The rest of my todo...
- Animtim:
- Laurent
- Tyyppi:
- Nimmy:
  - Done:
    - QT patch fix (https://codereview.qt-project.org/#/c/166202/) updated after new comments
- Windragon
  - Done:
    - Fixed an obscure bug in the windows shell extension (hopefully no more crashes)
    - Set up windows x64 nightly build on AppVeyor (https://ci.appveyor.com/project/alvinhochun/krita-packaging/build/artifacts)
    - Added and committed part of https://phabricator.kde.org/T3917 (MinGW Windows hardening compiler flags)
  - Not doing:
    - Improve compilation speed (why would I even want to do that)
  - To-do:
    - Change the appveyor build to point to whatever the new development branch is
    - Perhaps try to refactor the brush smoothing code a bit and add a brush smoothing test mode?
- Irina
3.1 Release Status
From now on:

* Master is frozen for everything
* Stuff can be merged to the rempt/impex-refactoring branch (features and strings are fine)
* Refactoring and cleanups should go there as well
* Bugfixes first go to the impex branch and then forward-ported into maste
* We'll make a 3.1 branch that will receive all bug fixes

List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush

Blockers
https://bugs.kde.org/show_bug.cgi?id=370566 (save progress dialog never goes away, lots of duplicates)

Dates:
26.10.16 - Krita 3.1 Beta 3
09.11.16 - Krita 3.1 RC1
~- Krita 3.1
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Finished looking over the manual. External resources not checked. Comments here:
https://phabricator.kde.org/T3958#59007

Breeze
Breeze used to give problems, with the more recent versions those seem to be gone. Animtim will test Krita with breeze for a couple of days to see if there are any problems left.
Issues are to be noted here: https://bugs.kde.org/show_bug.cgi?id=361811