7-11-2016 Meeting Agenda and Notes

Stats: 269 open bugs, down from 311

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
Minutes from 31-10-2016: link
1. Individual Done and Todo
- Dmitry:
  - Done:
    - Fixed radius for the ColorPicker tool
    - [FEATURE] Implemented color pick radius for Ctrl+click gesture
    - Fixed mirroring handles in multidocument workflow
    - Finished SVG patterns
  - TODO:
    - Two days on bugfixing
    - Two days on SVG stuff (probably do bugfixing instead)
    - One day on Watershed colorize algorithm
    - Make a post in VK asking for testing on Windows. Depends on Windragon and Scott writing the manual.
- Wolthera:
  - Done:
    - Discussed palettes with boud. Result to be found at T112
    - Added group support to KoColorSet
  - Not done:
    - Review Amyspark/Segovia’s patch.
    - Rewrite the internal(KoColorSetWidget and palls) for groups. Leave palette docker alone.
    - I would like to get rid of KoEditColorSet altogether.
    - Add auto-id generation(aka, number swatches)
    - Fix CMYK
    - Fix ColortoAlpha
    - Speedups.
    - RELEASE NOTES

- Scott:
  - Doing:
- Boud:
  - Done
    - This afternoon: more palette docker discussions with Wolthera
    - This week was bug fix week: I'll focus on the animation export bugs and crashes.
    - But also artbook week
    - Made beta 3 builds
    - Hunted commissioned artists who have not submitted
  - Todo
    - I'm taking the rest of the week off
    - The rest of my todo...
- Animtim:
  - Still working on animation training videos. Should be ready around RC1 release
  - Keep testing Breeze widget theme: no issue so far
- Laurent
- Tyyppi:
- Nimmy:
  - Done:
    - QT patch fix (https://codereview.qt-project.org/#/c/166202/) updated after new comments
- Windragon
  - Done:
  - To-do:
    - Update docs for the new debug packages and DrMingw
    - Take screenshots
    - Take a look at https://bugs.kde.org/show_bug.cgi?id=370310
    - Continue to fiddle with smoothing stuff (low)
- Irina
3.1 Release Status
From now on:

* Master is frozen for everything
* Stuff can be merged to the rempt/impex-refactoring branch (features and strings are fine)
* Refactoring and cleanups should go there as well
* Bugfixes first go to the impex branch and then forward-ported into maste
* We'll make a 3.1 branch that will receive all bug fixes

List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush

Blockers
https://bugs.kde.org/show_bug.cgi?id=370566 (save progress dialog never goes away, lots of duplicates)
https://bugs.kde.org/show_bug.cgi?id=372110 (multi-window mode broken)

Dates:
7-11-2016 - Krita 3.1 Beta 3 (2.0.92)
21-11-16 - Krita 3.1 RC1 (2.0.93)
05-12-2016 that y- Krita 3.1
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Finished looking over the manual. External resources not checked. Comments here:
https://phabricator.kde.org/T3958#59007

Breeze
Breeze used to give problems, with the more recent versions those seem to be gone. Animtim will test Krita with breeze for a couple of days to see if there are any problems left.
Issues are to be noted here: https://bugs.kde.org/show_bug.cgi?id=361811