06-11-2017 Meeting Agenda and Notes
Statistics
Bug stats:447 was 438
Unittests: still too much brokenness: 108 failures on Jenkins https://build.kde.org/job/Extragear%20krita%20kf5-qt5%20SUSEQt5.9/355/
Commits (copied from github):
- Last week: Excluding merges, 10 authors have pushed 31 commits to master and 62 commits to all branches. On master, 151 files have changed and there have been 1,417 additions and 3,518 deletions.
- Excluding merges, 15 authors have pushed 152 commits to master and 282 commits to all branches. On master, 941 files have changed and there have been 63,397 additions and 12,619 deletions.
Dev fund subscriptions/money: Now: 62, was 64.
Donations: October: 1134, slightly down from September was 1300 euros
MS Store: rejected 3.3.2 because of the link to Steam...
Gumroad: sales are way down, we really have to start thinking of something new.

Other news:
Agenda/Minutes
Dmitry cannot attend today.
3.3.2 release
Done, except for the Windows Store submission.
4.0.0-prealpha.2
- Working on OSX build, source tarball and appimage are done
  - Appimage is still missing python and sound. Did not check QML.
  - OSX is missing python and QML
- Scott started an announcement post
- The source tarball is suitable for testing the CI build/package scripts/jobs
- Ben Cooksley and windragon have been working on the build and package scripts. There are still issues with spaces in paths.
Mini-sprint
- Still need agenda points: https://community.kde.org/Krita/MiniSprint2017
  - Triage/Classify/Condense the bug list
  - Text tool
  - Telemetry questions
  - Marketing
  - Figuring out trouble with python api(filter layers, etc)
- Sprint is at 23/11
- Wolthera will like not be able to be there till friday evening with school and all.
Intel project status
- Boud:
  - Working on making it possible to invoice, no luck yet
- Dmitry:
  - Intel is testing the performance optimizations
Phabricator Reviews
- We probably need to clean up here, there are many open diffs.
- https://phabricator.kde.org/D8603 : should be ready to land
- https://phabricator.kde.org/D2518 : not sure whether this still makes sense
- https://phabricator.kde.org/T5675: added notes on why gmic-qt on OSX is a problem
Any other business
Windows build/packaging scripts: there's progress, but it's work-in-progress progress
Individual Done and Todo
- Dmitry:
  - Todo:
    - Prepare proposal for the stacked brushes
    - Start the lazy brush
  - Done:
    - Finish the last lost tiles problem

- Wolthera:
  - Done:
    - Did a lot of multithread brush testing.
    - Worked on author page, but need help there.
    - Spread around 3.3.2 release
    - Worked on 4.0 release notes page
    - Did some minor tutorials.
    - Made a first draft for a general Krita lag page: https://phabricator.kde.org/T7199
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
    - Pushed out brush editor patch
  - Doing:
  - Update patch for render animation to also include exporting images
  - Test out 4.0 more after multi-threaded branch

- Boud:
  - Done
    - Worked on text tool and vertical text in Qt, got the patch reactivated by Liang Qi
    - More UX design for the next project
    - Release 3.3.2
  - Working on
    - Integrate aniketh's gsoc branch in master
    - Update OSX build to Qt 5.10 beta
  - Long term Todo
    - Fix the python plugin manager
    - Contact wacom
    - Call for platform maintainers for our releases; I really shouldn't try to build everything myself
    - Work on svg text tool
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - (Done) Script for packaging: https://phabricator.kde.org/T7198
  - (Todo) Iron out issues with build
  - (Todo) Update docs on building on windows
  - (Todo) Attempt to “fix” poke1024’s touch scrolling on windows
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
    - Or alternatively, implement an actual relative mode?
- Irina
  - Done:
  - Todo:
    - Inventory the shop, see what we still have that we can sell (haven’t got round to that yet)
    - Some admin stuff (ditto)
- Poke1024
  - Working on:
    - OpenGL, glfinish, fences; some more tricks to reduce the OS X OpenGL delays
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
Versioning
Semver, with, on windows the final, fourth number set to 100 to indicate it's a final release, not a beta or rc (in the future it could start on 50 for beta builds).
Scripting plan:
1. Make OSX and Appimage with Python
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org: wolthera has experimented with generating a pdf with doxgen
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html [resolved]
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam

Currently on hold, Timotimo is moving.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.