17-07-2017 Meeting Agenda and Notes

Bug stats: 403 was 397.

Tax situation:
- Received the final report: the conclusion is 13.042 euros, plus a 10% fine, 1304 euros, total 14346 euros.
- Started working on a text for the emergency fund raiser. Am preparing mails to go out, and have reached to see whether we can use a progress bar and paypal on our own website.
- Have got four candidates for the Krita Foundation board. I have received the necessary info from one of them.

Unittests: still too much brokenness
GSOC: Lots of progress all around, yay!

Windows Store: made about 3900 -- last week was 3000 euros,

In other news: Nicholas has fixed stuff for the gmic-qt plugin, Victor has fixed stuff in the png and jpeg export filters, Razvan has worked on adding texture rotation to the brush engine, Shreyas has worked on adding logarithmical scales to the levels filter histogram, Mark fixed stuff for the PSD filter, Allen has been really busy fixing the airbrush and related code.
1. Individual Done and Todo
- Dmitry:
  - Todo:
    - Write application to Russian grant program “Software for Animators”
    - After writing the application I’m going to have several days completely off. I feel not very good and need to have a bit of rest.
  - Done:
    - Finished Async saving and progress reporting refactoring. It is available in kazakov/async-saving branch

- Wolthera:
  - Done:
    - Made an edge detection filter that needs questions answered to progress: https://phabricator.kde.org/D6556
    - Tested the async branch and reported bugs to the mailing list.
    - Finished this: https://phabricator.kde.org/T6478 (needs testing, I guess?)
    - Made toXML and fromXML functions for the gradients. I couldn't figure out how to make these proper virtual functions though. Anyway, this allows us to actually save the gradient properly in the gradient map filter meanig it's back to a filter layer again.
    - Fixed crashes in kispalettemodel.
    - Extended palette model and view: we can now select the background color with rightclick, and if the foreground color changes, it'll select the closest color in the palette. In the future I want to set this optionally to also force the color to stay in the palette.
    - I made simple scripts to save a palette to GPL or an Inkscape SVG. The latter needs a way to refer to the url of the profile to be truly complete.
  - Needs to do:
    - Put KisPaletteView and KisPaletteModel into a libkis wrapper
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
  - Fundraising and Paypal data into Krita.org
    - Set up a Paypal Instant Payment Notification (IPN) listener to grab transaction data from Paypal.
    - I am just using a developer account and the IPN simulator now for testing data.
  - Re-submitted my patch for saving and renaming brushes.
    - I did a few changes and fixed a bug
    - Waiting for review
  - Reviewed aniketh’s branch and gave a bit of feedback on downloader and progress bar

  - Doing:
    - Working on retrieving Paypal data for krita.org
      - Waiting on a database to be created to store transaction data
      - After I get it to save to a database, I will work on a view to start retrieving the data on a page
      - Do research into seeing subscription numbers for something Patreon-like
- Boud:
  - Done
    - Lots of admin stuff
    - Moved the gemini code to the master branch: we will have to release the intel stuff from there
    - Started building 3.2.0 beta packages
    - Some work on the roadmap and the fundraiser
    - Update https://krita.org/en/kiki/
    - Had to wrangle my home network, some misconfiguration made it too slow to upload releases. Now I'm back a 2000kb/s, instead of 50.
    - Backported a ton of patches to 3.2
    - Many fixes for the file dialog in master and 3.2
    - Took a couple of days off with a bad headache and sore throat
  - Todo
    - Urgent: finish WBSO application
    - Finish and publish roadmap
    - track all gsoc branches
    - Work on svg text tool
    - Figure out how to package python
    - Development update for krita.org
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Setup patreon (?)
    - Still need to figure out how to package gstreamer in an appimage.
    - Make scripting builds on Windows and OSX
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
- Animtim
  - Done
    - Added paintop presets by rad

- Laurent
  - Done:
    - Nothing, still on master project until 28.06.17
    - Not that much, sorry I forgot, but I should have a bit more times thoses weeks.
  - Todo:
    - Find new (clearer) names for vw and vh units, many ones are lost by thoses. -> do we discuss that on phab or on the forum ? Phabricator (Boud)
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
    - By the way, I will implement, in c++, the algorithm I spoke about (using tv-norm regularization for denoising and inpainting) for my master project. It won’t be directly usable by krita, but if we find it useful I may be able to adapt it this summer if my referee in school let me do so.
- Tyyppi:
- Nimmy:
  - Improved kikibot
- Windragon
  - Stabilizer https://phabricator.kde.org/T6440
    - Probably doesn’t need more work for now, waiting for user feedback (if any)
  - Python scripting on Windows https://phabricator.kde.org/T6503
    - Got it working roughly
    - Will clean up patches one by one
    - Depends on 3rdparty dependency update
  - Update windows 3rdparty dependency needed for getting python to work
  - Hoping to update Windows build and packaging instructions (after it is decided how to package python)
- Irina
  - Todo:
    - Make a new list of development fund subscriptions
- Eliakin
  - Done:
    - Read-only output for the scripter.
    - Action in the output widget to clear Output.
    - Implement all not GUI tests in python
    - Implement Color Space Pugin
    - Changing canvas size for multiple documents
    - Plugin to Take a predefined filter and to apply in all comic pages for example or other documents(inputted list). (doing)
    - Evaluation
    - Documentation to exportImage(Document) configuration
    - Script to export all the layers (batch)
    - Script to Duplicate image
    - Script to Export to jpg X% quality.
    - Plugin to export all layers
    - Plugin to take a list of images (inputted list) and adjust image option s like rotate, scale, canvas size, etc.
  - Todo:
      - Fix the ten brush plugin
      - A shortcut that shows palette with color history and common colors.
      - Docker that shows thumbnails for last ten opened images
      - A multifill script - http://davidrevoy.com/article306/tons-of-potions-part-2-multifill
      - A Docker where you can create your own button with a shortcut and point to one script in your file system.
    - MONTH 3 - Implement more complex plugins to me
      - High Pass Filter - https://bugs.kde.org/show_bug.cgi?id=374972(continuation)
      - HUD search menu like GIMP
    - Convert literal strings to translatable string
    - Execute GUI tests in python in runtime.(After GSOC, probably)
- Eugene Ingerman:
  - Done
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
The whole Content download dialog should be KNS3 free, We are only using KNS3 for the status enum. Which could be changed after the release of KF6 framework.
  - Done:
    - Read the API for KNSCore.
    - Got an idea of Krita CodeBase regarding the Resource Management.
    - Helped leinir a bit on KNSCore documentation.
    - Classes and functions for DlgContentDownloader widget is almost done.
    - Entry class implemented -> Which provides information about the entries that have been installed while the content dialog was shown.
    - Functions for the GUI is done.
    - Fixed the build issues.
    - Completed the class DlgContentDownloader widget.
    - Implemented a test UI the Content Downloader widget.
      - Revised sorting methods with order by, categories.
      - Test the UI is working corresponding with functions created.
    - Implement the Content Downloader dialog.
    - GSoC 1st Evaluation is done.
    - Create the UI for the downloader as decided accordance to the mockup.
    - Detailed description which depicts the summary of the resource is created.
    - Progress bar, which indicates the instance of a what the downloader is doing at the moment.
  - Todo:
    - Started creating delete and search functionalities into the Bundle/Resource manager.
    - Functions in DlgContentDownloader widget are generic, make them specific-- Remove unwanted.
    - Fix the following Bugs in the resource manager during the GSoC period:

Both the bugs are regarding the duplication of the items when they are bundled using the bundle manager.

      - BUG 359854
      - BUG 377495

    - Testing the implemented features to recognize any further bugs if existed.
    - Documentation of the classes and functions created.
    - Start fixing the bugs in the Resource manager
    - Work on the GUI part with the UX design for Resource Manager.

- Grigory
  - Done
    - Create dynamic splat
    - Create wetmap
    - Create splat generator for watching splats behavior in “stroke”
  - Todo
    - Strategies for all brush types
    - Realization of the mechanism for displaying the dynamic change of splats
- Alexey

  - Done
    - Create remote backend server
    - Try to send information from Krita to this server
    - Write this information to the database
    - Rework writing information to “nosql-json” format
    - Create new features for kuserfeedback(not necessary)
    - Collection info for tools
    - Rewrite server to Mongo or MySql
  - Todo:
    - Create collection info system for asserts
    - Create simple python-based frontend
Release Numbering
Starting from 3.1.3 we shall use semantic versioning for the code, to simplify builds recognition:
See details here: http://semver.org/
3.2.0 Release
See https://phabricator.kde.org/T6475

Dates:
- String Freeze + Translator notification: 10 July
- Freeze + test builds: 17 July
- Release: 26 July
 4.0.0 Release status
Version: 4.0-alpha.1
Stuck on building python scripting on Windows and OSX, packaging python on Linux.
Blockers:
- Scripting must be merged
- SVG branch must be merged
Dates:
- No string freeze until we reach alpha
- Want to make packages this week; even without Python. We can always use the release announcement as a cry for help.
Kickstarter
Next fund raiser: September.
Scripting plan:
1. Make Windows build work. Right now it doesn't find the python api properly. (Windragon: some progress)
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org.
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam
I would like 3.2.0 on steam

Steam has been transfered to another company, the foundation cannot sell stuff anymore.

- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.