27-06-2017 Meeting Agenda and Notes

Stats:358 open bugs (last meeting was 350, meeting before that 334).

Tax situation:
Started working on a text for the emergency fund raiser. I propose to use pledgie rather than indiegogo or kickstarter because we cannot do rewards.

Unittests: still too much brokenness

GSOC: Mentors: fill in the evals! Students, ditto!

Fundraiser: pledgie, ask artists to help by making tutorials, blog posts
1. Individual Done and Todo
- Dmitry:
  - Todo:
    - Finish Asynchronous Saving refactoring and let people test it in ‘kazakov/async-saving’ branch
    - Fix the issues happening when the image get cloned
    - Start multithreaded cache rendering project (Intel milestone)
    - Think about application to Russian grant program “Software for Animators”
  - Done:
    - Implemented Boolean Operations for Vector Shapes.
    - Implemented Predefined Transformations for Vector Shapes. Now the user can reset all the custom transformations applied to a shape and see its original version.
    - Started refactoring of KisDocument to fix asynchronous saving. The asynchronous saving basically works, but with no user feedback atm.
    - Filled in GSoC forms for Alexey and Grigory
- Wolthera:
  - Done:
    - Worked on the calligraphy stroke.
    - Made this patch, it still needs to be approved by dmitry and boud: https://phabricator.kde.org/D6314
    - Added the 'drawing tablets' page to the krita user manual. https://docs.krita.org/Drawing_Tablets
  - Needs to do:
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
  - Got OSX building on my computer.
  - Checked and ran Aniketh’s GSoC branch. It is looking good
    - Had to get KDE Neon to be able to compile and build newer KDE libraries

  - Doing:
    - Try to get OSX packaging working. I think there is more rpath stuff that needs to be figured out for me.
    - Started a patch with improving the UX when saving brushes. It will be easier to understand and use. Also avoid saving white thumbnails
      - Waiting on Wolthera’s patch with brush backup merge before I can keep going
    - Will probably do another patch next for renaming brush presets. This idea was recommended by deevad

- Boud:
  - Done
    - Implemented first version of the qmic-qt plugin
    - Wrote draft for the emergency fundraiser
    - Started working on restoring painting by touch
    - Checked most gsoc-branches at least superficially..
    - Did some work on the reference images tool before moving to the gmic-qt timeplugin
  - Todo
    - This week: implement finger painting, next week implement a separate touch gui using the old gemini qml code.
    - Update https://krita.org/en/kiki/
    - Finish and publish roadmap
    - track all gsoc branches
    - Work on svg text tool
    - Figure out how to package python
    - Development update for krita.org
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Setup patreon (?)
    - Still need to figure out how to package gstreamer in an appimage.
    - Make scripting builds on Windows and OSX
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
- Animtim
  - Done

- Laurent
  - Done:
    - Nothing, still on master project until 28.06.17
    - Not that much, sorry I forgot, but I should have a bit more times thoses weeks.
  - Todo:
    - Find new (clearer) names for vw and vh units, many ones are lost by thoses. -> do we discuss that on phab or on the forum ? Phabricator (Boud)
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
    - By the way, I will implement, in c++, the algorithm I spoke about (using tv-norm regularization for denoising and inpainting) for my master project. It won’t be directly usable by krita, but if we find it useful I may be able to adapt it this summer if my referee in school let me do so.
- Tyyppi:
- Nimmy:
  - Improved kikibot
- Windragon
- Irina
- Eliakin
  - Done:
    - Read-only output for the scripter.
    - Action in the output widget to clear Output.
    - Implement all not GUI tests in python
    - Implement Color Space Pugin
    - Changing canvas size for multiple documents
    - Plugin to Take a predefined filter and to apply in all comic pages for example or other documents(inputted list). (doing)
    - Evaluation
  - Todo:
    - Simple scripts/plugins
      - Plugin to take a list of images (inputted list) and apply rotate/scale
      - Script to export all the layers (batch)
      - Script to Duplicate image
      - Script to Export to jpg X% quality.
    - MONTH 2 - Implement plugins that I have solutions in my mind
      - GIMP
      - Implement a plugin to exFix ten brush plugins
      - A shortcut that shows palette with color history and common colors.
      - Docker that shows thumbnails for last ten opened images
      - A multifill script - http://davidrevoy.com/article306/tons-of-potions-part-2-multifill
      - A Docker where you can create your own button with a shortcut and point to one script in your file system.
    - MONTH 3 - Implement more complex plugins to me
      - High Pass Filter - https://bugs.kde.org/show_bug.cgi?id=374972(continuation)
      - HUD search menu like GIMP
    - Convert literal strings to translatable string
    - Execute GUI tests in python in runtime.(After GSOC, probably)
- Eugene Ingerman:
  - Done
    - Heal brush
      - Merged.
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
The whole Content download dialog should be KNS3 free, We are only using KNS3 for the status enum. Which could be changed after the release of KF6 framework.
  - Done:
    - Read the API for KNSCore.
    - Got an idea of Krita CodeBase regarding the Resource Management.
    - Helped leinir a bit on KNSCore documentation.
    - Classes and functions for DlgContentDownloader widget is almost done.
    - Entry class implemented -> Which provides information about the entries that have been installed while the content dialog was shown.
    - Functions for the GUI is done.
    - Fixed the build issues.
    - Completed the class DlgContentDownloader widget.
    - Implemented a test UI the Content Downloader widget.
      - Revised sorting methods with order by, categories.
      - Test the UI is working corresponding with functions created.
    - Implement the Content Downloader dialog.
    - GSoC Evaluation is done.
  - Todo:
    - Create the UI for the downloader as decided accordance to the mockup.
    - Functions in DlgContentDownloader widget are generic, make them specific-- Remove unwanted.
    - Fix the following Bugs in the resource manager during the GSoC period:

Both the bugs are regarding the duplication of the items when they are bundled using the bundle manager.

      - BUG 359854
      - BUG 377495

    - Testing the implemented features to recognize any further bugs if existed.
    - Documentation of the classes and functions created.
    - Start fixing the bugs in the Resource manager
    - Work on the GUI part with the UX design for Resource Manager.

- Grigory
  - Done
    - Create dynamic splat
    - Create wetmap
    - Create splat generator for watching splats behavior in “stroke”
  - Todo
    - Strategies for all brush types
    - Realization of the mechanism for displaying the dynamic change of splats
- Alexey

  - Done
    - Create remote backend server
    - Try to send information from Krita to this server
    - Write this information to the database
    - Rework writing information to “nosql-json” format
    - Setting up frontend server
    - Create new features for kuserfeedback(not necessary)
    - Collection info for tools(prototype)
  - Todo:
    - Rewrite server to Mongo or MySql
    - Create login system for access to information(based on google-accs)

Release Numbering
Starting from 3.1.3 we shall use semantic versioning for the code, to simplify builds recognition:
See details here: http://semver.org/
3.2.0 Release
Features:
qmic-qt
Dates:
- String Freeze + Translator notification: 10 July
- Freeze + test builds: 17 July
- Release: 26 July
 4.0.0 Release status
Version: 4.0-alpha.1
Stuck on building python scripting on Windows and OSX, packaging python on Linux.
Blockers:
- Scripting must be merged
- SVG branch must be merged
Dates:
- No string freeze until we reach alpha
- Want to make packages this week; even without Python. We can always use the release announcement as a cry for help.
Kickstarter
Next fund raiser: September.
Scripting plan:
1. Make Windows build work. Right now it doesn't find the python api properly.
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org.
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam
I would like 3.1.4 on steam

- Steam must be transfered to another company, the foundation cannot sell stuff anymore.
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.