28-08-2017 Meeting Agenda and Notes

Bug stats: 432 was 422

Dev fund subscriptions/Money: Now: 62, was 59. MS Store: reserved €8,220.32, was €7,056.01 last week. There's €31,664 in the bank.

Unittests: still too much brokenness :-(

Other news:
Minutes
Releases
3.2, 3.2.1
3.2.1 Was released last Friday. Gmic on windows still has a broken display.
3.3.0
- With winink (off by default) and angle (configurable to: default (let Qt choose), force angle (direct3d), force opengl, disable gpu (use qpainter canvas). Windragon will make a mockup for the display tab and the tablet config tab.
- we don’t give users an option to choose angle + software renderer
- We aim at a release september 8th. Boud will update the build vm's to Qt 5.9
- https://phabricator.kde.org/T6886 3.3 release task..
4.0
- Made a Windows build with angle and winink: survey results really positive. 13 results in the angle survey, 11 in the winink survey.
- Made an OSX build with async saving: this solved our problems with png/jpeg and other projection saving export filters locking up on AMD-equiped macs
Code Signing
In progress, KDE e.V. has ordered a certificate, kfunk is working on binary signing in ci.It will take at least a couple of weeks before the certficate is ready and the ci upload service is operational.
Fund Raiser
- Summary of last week: we could have sevIteral (say, 4) fund raisers next year, for each we can make a list of polish and bugfix topics, and let people prioritize them by voting.
- Sponsors: we have another sponsor: we also have a sponsor page
Vision
Has been published to the great confusion of a few people.
Summer of Code
- Has ended. Students should have submitted their evals and work; now it's the mentor's turn.
- Akap has turned in his work, and goes on :-)
- Eliakin: also turned in his stuff
- Aniketh: submitted his work as well
Sponsor Page
We have mockups: https://phabricator.kde.org/M107. It's looking great, but the text needs editing by Boud, so it needs to move to krita.org
How to handle big plugins like the comic book management plugin? Ship with Krita, start a plugin registry?
We have three options:
1. Put on share.krita.org
2. Ship with krita and enable by default
3. Ship with Krita and disable by default
For 2 and 3 the python plugin manager needs to be finished.
Consensus is 3).
How to deal with people who complain about "lag"
Show them the FAQ: https://docs.krita.org/KritaFAQ#Slow_Brushes
Any other business
- Iif, during the week, you think of something you want to discuss during the meeting, mail it as a topic to the mailing list. I'll start making a meeting document with agenda as soon as I've got topics
- Dmitry visited Soyuzmultfilm studio": will mail a report to the list
Individual Done and Todo
- Dmitry:
  - Todo:
    - Multithreaded Pixel Brush work moves really slowly
    - On Friday visited SoyusMultfilm, very old and nice animation studio in Moscow. Got quite a few ideas for Krita. I still need to formulate them.
  - Done:
    - Built packages with Alexey’s telemetry branch: link

- Wolthera:
  - Currently in Deventer.
  - Done:
    - Finished this: https://phabricator.kde.org/T6478
    - Also attempted to fix the speech bubbles svg, but instead got a crash, crash and file are reported.
    - Sped up the internal color selector
    - Fixed the triangle offset in the internal color selector.
    - Made the quick settings docker a bit prettier
    - Argued with peoples on the internetz(vision statement seems to have riled up a couple of people, and also lost time on people who have an obsession with the stacked brushes)
    - And of course, told everyone who cared about the testbuild and the bugfix build.
  - Needs to do:
    - Made an edge detection filter that needs work further: https://phabricator.kde.org/D6556
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
    - re submitted a patch for adding a context menu to the selection tools based off Dmitry’s comments. waiting on that.
    - submitted some mockups for the donation page update. discussion currently happening with that
  - Doing:
    - will probably do a revision of the donation page stuff later in the week.

- Boud:
  - Done
    - Released 3.2.1
    - Made a build with angle/winink: published that
    - Struggling with QML again
  - Todo
    - Call for platform maintainers for our releases; I really shouldn't try to build everything myself
    - Work on the intel milestones: brush size and core dial, qml-based open dialog and docker with qml buttons and slides.
    - Make 4.0-pre-alpha.2 builds with and without angle on windows, and with python on osx and linux. Find a way to convince people to take over the making of builds from me...
    - track all gsoc branches
    - Work on svg text tool
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Setup patreon (?)
    - Still need to figure out how to package gstreamer in an appimage.
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
None previous week, sorry :S

  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Nimmy:
- Windragon
  - (Done) Made a functional patch for Windows 8 Pointer Input Message
    - https://phabricator.kde.org/T6807
    - Boud released a test build with a survey
  - (Todo) Make a better config option layout for tablet options (Windows-specific)
    - Make several mockups first
    - Also include an option for enabling Wacom’s mouse mode under WinTab, even though it’s not implemented yet
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
  - ANGLE: https://phabricator.kde.org/T6696
    - (Done) Boud released a test build with the survey
    - (Todo) Make the choice of GPU rendering configurable, and if possible also add some extra checking (with the help of Qt’s existing checks): https://phabricator.kde.org/T6728
      - Make several mockups first
- Irina
  - Done:
    - Found 3 people willing to give interviews, 1 has sent back questionnaire (will publish Sep 4 rather than today to explicitly start a new series)
  - Todo:
    - Inventory the shop, see what we still have that we can sell (haven’t got round to that yet)
    - Some admin stuff (ditto)
- Eliakin
  - Done
    - Fix recent document plugin
    - Write blog post
    - Update Status Report
    - Send final evaluation
  - Todo:
    - Merge branch master
    - A multifill script - (Setup)
    - High Pass Filter - https://bugs.kde.org/show_bug.cgi?id=374972
    - Convert literal strings to translatable string
    - HUD search menu like GIMP
- Eugene Ingerman:
  - Done
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
The whole Content download dialog should be KNS3 free, We are only using KNS3 for the status enum. Which could be changed after the release of KF6 framework.

  - Done:

  - Doing:

    - Testing the implemented features to recognize any further bugs if existed.
    - Fixing Bundle Manager.
  - Todo:
    - After GSoC:
      - Tag Management.
      - Seamlessly integrate download manager and the bundle manager.
      - Let's not restrict the resource manager with only to manage bundles. Let's move it up a notch :)

- Grigory
  - Done
  - Todo
    - Bug fixes
    - Use Dmitry’s fixes for job queue
    - Add finishing stroke when close windows
    - Undo
- Alexey

  - Done
    - Remove vc dependens
    - Rewrite frontend to django templates
    - Several new graphics for frontend
  - Todo:
    - Improve page's layouts(frontend)
    - Improve the sending of information from Krita
    - Create collection non-fatal asserts

Versioning
Semver, with, on windows the final, fourth number set to 100 to indicate it's a final release, not a beta or rc (in the future it could start on 50 for beta builds).
Scripting plan:
1. Make OSX and Appimage with Python
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org: wolthera has experimented with generating a pdf with doxgen
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam

Currently on hold, Timotimo is moving.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.