05-02-2018 Meeting Agenda and Notes
Statistics
Bug stats: 357, +19,-30.
Commits (copied from github):
Excluding merges, 8 authors have pushed 35 commits to master and 47 commits to all branches. On master, 346 files have changed and there have been 1,208 additions and 8,968 deletions.
Dev fund subscriptions/money: Now: 76, was 76
Donations: As of writing: 245, January: about 2200.

Other news:
We visited Fosdem, lots of good publicity, resulting in lots of bug reports? Or was that the meme?
Bug triaging
Raghukamath let the cat out of the box. Boud has expanded https://phabricator.kde.org/T7842 with some pre-canned answers. Feel free to add more of those as comments.
2018 Summer of Code
Waiting for Google's decision
4.0.0 release cycle
See also the sprint meeting notes for details (https://docs.google.com/document/d/1TnrwAqLPfjPO-0VES2FaJQTgxgQNYSX4UiPPNjAE0aE/edit#heading=h.54y2fm856kki ).

Sneak preview of the new splash: https://www.dropbox.com/s/3gzgr8poa16heqa/electrichearts_20171205_kiki_b.png?dl=0
Release Preparation
- Updated depencies
- Steam Store needs to be updated
  - When windows builds are done, Boud contacts Stuart about the update
- Update Windows Store
- The manual needs to be updated: beta features are no longer beta.
  - CHECK whether opening manual from Krita works on all platforms.
  - See https://phabricator.kde.org/T7665
- The release notes need to be polished (WARN about vector layer format change!)
- We need a release video (ask gdquest and other to help out)
- We need splash screen!: Tyson is already busy
- Marketing pack needs updating
- Update the icon on the website, social media branding, steam, windows store, splash screen
- Update screenshots on website
Platform Problems
- Linux: Krita Lime and AppImage; drop snap (it's too buggy).
  - G'Mic: works on Windows. The appimage g'mic is not appimage-ified.
  - Audio support in appimage
  - the appimage also needs updating to linuxdeployqt
  - Ffmpeg included in appimage (problem: appimage _cannot_ handle multiple binaries in one appimage)
- OSX: DMG
  - No g'mic at all
  - No pdf
- Windows: zip, setup.exe x64, x86 (if possible for the jenkins build job), store appx, steam (boud will bug Stuart)
  - ???
Schedule

- Beta:
  - String Freeze: December 31st
  - Test Build: Jan 3rd -- after updating the appimage scripts?
  - Release: Jan 10th
- Final
  - Test builds by March 7th
  - Final release March 14th
Presets
- Scott updated a lot of the tips with more descriptive names and removed names like cazu.
- Scott talked with Ramon yesterday about a few ideas
  - make the background for our presets solid grey since it can muddy up where the stroke is done. Wolthera objects.
- 2. color the stroke colors with the different categories like blender and wet
- 3. make a tag or two and put some presets in them
  - Removing existing tags is a problem, since the tags are saved with the user's tags, and that means that after updating they will still be shown but will all be empty.
  - We could version the Krita executable to krita4, that would make everything follow (share/krita4, krita4rc), but then we'd need a tool to migrate existing locally installed resources to the new version.
  - We could try to version the tags xml files
Vectors/Text tool
- Three kinds of issues: workflow problems, bugs in the shape itself after setting new text, bugs translating between html and svg.
  - Vector bugs: https://phabricator.kde.org/T6369
  - Text tool notes: https://phabricator.kde.org/T1004
Python
- Fixed a number of bugs, improved the layers and masks API
- Four kinds of bugs:
  - Broken API design
  - Packaging and paths
  - Bugs in the implementation (like batch export being broken)
  - Bugs in the packaged scripts themselves
Build/Sign Infra
- There is now a working build pipeline: https://binary-factory.kde.org/job/Krita_Nightly_Build/
- The Windows release build pipeline now also works!
- Next would be to add appimages to the builder
Contributors Handbook
- Outline: https://docs.google.com/document/d/1xIhmocYvbNf4FsW6k9LuerFi0ojDrTGiYR6UsXYVVFo/edit
- Phabricator task: https://phabricator.kde.org/T7666
- Note that there is already this book: http://archive.flossmanuals.net/kde-guide/
- Add subtasks to the phabricator task with the text.
  - For now, boud will work on the building from source and dmitry on updating the strokes framework architecture page.
Steam
Boud has mailed stuart about packaging 3.3.3 for steam and placing it in the beta channel. No answer yet.
Any Other Business
- The svg unittests are failing, because of a bug with gradients. Not a critical issue, but still a bug.
- Dmitry wants to clean up the inconsistent naming of unittests0
Individual Done and Todo
- Dmitry:
  - Todo:
    - Departing to a vacation on Tuesday till 26th of January :)
  - Done:
    - Fixed a lot of Vector+Multithreading issues
    - Removed KoUnavailShape, VectorShape and KoAnnotationShape
    - Instead of using VectorShape we load embedded SVG directly
- Wolthera:
  - Done:
    - Spent time on exams, went to fosdem.
    - Did a little tweak to show the current brush presets in the settings dropdown.
    - Made a hotfix for those who don't understand krita needs a new document open: clicking the MDI area will result in the new document window opening.
    - https://phabricator.kde.org/D9877 (needs review)
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - Fix bugs.
    - Organise demo video stuff.
- Scott:
  - Done:
    - Rename brush tips and add a few more presets
  - Doing:
  - 4.0 presets, and brush tips, patterns

- Boud:
  - Done
    - Bug triaging
    - Worked on making appimages in 14.04
    - Some bug fixes
  - Working on
    - Appimage, release builds, text tool, bugs, bug triaging

  - Long term Todo
    - Integrate aniketh's gsoc branch in master
    - Vertical text in Qt
    - Contact wacom
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - https://phabricator.kde.org/T7882
  - https://phabricator.kde.org/D10290
  - (Todo) Random bug stuff? :/
  - (Planned for later:)
    - (Todo) Update docs on building on windows
    - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
      - Or alternatively, implement an actual relative mode?
- Irina
  - Done: Write up Colombia course
  - Todo: inventory the shop and take pictures of merchandise
- Poke1024
  - Working on:
    - OpenGL, glfinish, fences; some more tricks to reduce the OS X OpenGL delays
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Reference images: tool options, save & load
    - Session manager

Pending Kickstarter features
Only Reference images docker: https://phabricator.kde.org/T1613
Steam

Timotimo has to give up on this: Stuart can still make builds. We should release 4.0 as the successor to Krita Gemini for life-time purchasers.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.