07-04-2018 Meeting Agenda and Notes
Statistics
Bug stats: 320, +36, -50. The 4.0 release has generated about 150 new bug reports.
Commits (copied from github):
- Excluding merges, 11 authors have pushed 71 commits to master and 161 commits to all branches. On master, 242 files have changed and there have been 8,437 additions and 2,235 deletions.
- Last wek: Excluding merges, 7 authors have pushed 52 commits to master and 56 commits to all branches. On master, 99 files have changed and there have been 944 additions and 1,725 deletions.
Dev fund subscriptions/money: Now: 84, was 81
Donations: As of writing: 586, last week was 153.
Downloads (downloads.kde.org): 33,472 unique, last week 37,092
Web traffic: 65,154 unique visitors, 172,497 unique page views
last week: 73,799 unique visitors, 198,563 unique page views.

Other news:
- Boud and Irina will be on vacation/attending LGM from April 12th to May 2nd.
- We've got 500 cool leaflets printed: https://drive.google.com/open?id=0B_SmHQPNeoiMUlhsalJOb0tHWjRQY2VkeEpJSUlYVWxSZUpv
4.0.1 and 4.1.0
- We have over 50 bug fixes
- Tarballs are made
- Binaries are being built
- Scott also made new assets for the Windows Store to go with 4.0.1
2018 Summer of Code
Waiting for slot allocation. The selection will be announced April 23
Manual
- Scott has started looking into Sphinx as a replacement to host the manual; that will enable an off-line version and translations
  - It's hard to find up-to-date documention on Sphinx itself...
  - Scottyp has gotten an instance going and has done some testing
  - While Spinx is better at translations. there are certain things that cannot be translated, which stinks: themes, templates, buttons. Scott is still investigating.
Build/Sign Infra
(B) OSX: we have a developer account now. Now we only need to figure out how to sign our packages.
Contributors Handbook
- Outline: https://docs.google.com/document/d/1xIhmocYvbNf4FsW6k9LuerFi0ojDrTGiYR6UsXYVVFo/edit
- Phabricator task: https://phabricator.kde.org/T7666
- Note that there is already this book: http://archive.flossmanuals.net/kde-guide/
- Add subtasks to the phabricator task with the text.
  - For now, boud will work on the building from source and dmitry on updating the strokes framework architecture page.
Steam
Will ping Stuart about 4.0.1 builds when they are done, then we can finally publish the updated store.
Sprint
- May 17 - 21
- Please add yourself to the sprint page: https://community.kde.org/Krita/Sprint2018
- KDE e.V. will fund travel. Use https://reimbursements.kde.org/ to request reimbursement for travel. Krita Foundation will fund accommodation
- Topics:
  - Fund raiser (When, how, what kind?)
  - Resource management rewrite
  - Text and vector left-overs (in particular text-wraparound)
  - Unfinished business
Any Other Business
- I've made a deal with 3dtotal which will do an interview and publicity for Krita 4.0 for us. It's in effect a paid advertisement. They gave a very large discount, though.
- Dmitry will work on animation features this week, and maybe take a vacaction, too.I'
Individual Done and Todo
- Dmitry:
  - Todo:
    - Implement nice small features for Animation
      - squeeze/expand frames
      - mirror frames
      - copy-paste frames
      - auto-update sound
      - cycles?
      - sound waveform?
  - Done:
    - Fixed a lot-lot-lot of bugs

- Wolthera:
  - Done:
    - Bugtriaging
    - Busy with school
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - https://phabricator.kde.org/D9877 (needs review)
- Scott:
  - Done:
    - A few minor things with Ok/Cancel buttons and keeping the brush tip settings the same when changing the brush tip image.
    - Designs for “Welcome” page in the empty MDI area
  - Doing:
    - Try to get kikibot going on KDE server with daemon
    - Working on Sphinx and python for docs.krita.org. Need to see how to get multiple languages working with a language dropdown.
    - Working with Tyson Tan on updating the download page. We will have designs on phabricator when ready to review

- Boud:
  - Done
    - 32 bits builds for steam
    - test patching Qt for bug 392408.
    - do money stuff for foundation
    - Removed the lock and collapse dock widget titlebar buttons
  - Working on
    - Package Python on macOS -- I now have scripts running, but not from the app bundle yet
    - Translations on macos and appimage
    - More bugs
    - Plan for resource management rewrite

  - Long term Todo
    - Reorganize the FAQ
    - Vertical text in Qt
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the scripting api
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Windragon
  - (Ongoing) Improve processing of DrMingw stack dumps (needs documentation))
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
    - Or alternatively, implement an actual relative mode?
    - https://phabricator.kde.org/T8050
  - (Planned for later:)
    - (Todo) Update docs on building on windows
- Irina
  - Done:
    - 3 more interviews received.
    - Made Mastodon account @krita@mastodon.art
  - Todo:
    - inventory the shop and take pictures of merchandise
    - Communicate with Dawid for an article about his game art
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Changes requested by Intel for their project