23-05-2018 Meeting Agenda and Notes
Statistics
Bug stats: 341, +29, -77 (last meeting was 353 open bugs)
Commits (copied from github):
- Excluding merges, 11 authors have pushed 36 commits to master and 91 commits to all branches. On master, 230 files have changed and there have been 2,419 additions and 3,167 deletions.
- Last week: Excluding merges, 5 authors have pushed 30 commits to master and 63 commits to all branches. On master, 115 files have changed and there have been 402,738 additions and 128,456 deletions.
Dev fund subscriptions/money: Now: 87, was 86.
Donations: As of writing: 1435, was 959, april was ~2000.
Downloads (downloads.kde.org): 30,027 unique, last week 36,894
Web traffic: 59,327 unique visitors, 154,685 unique page views - last week: 62,183 unique visitors, 162,045 unique page views

Other news:
We had a very productive sprint. See https://docs.google.com/document/d/1BUWdsDBvtIihRrAYxjWIoaxHkahKRNOSxf26NtnEKPI/edit for meeting notes and https://krita.org/en/item/krita-2018-sprint-report/ for a report.
4.0.4 and 4.1
- We have stable branch builds now:
  - https://binary-factory.kde.org/job/Krita_Stable_Windows_Build/
  - https://binary-factory.kde.org/job/Krita_Stable_Appimage_Build/
- 4.1: https://phabricator.kde.org/T8652
  - Schedule
    - May 30 Feature Freeze
    - June 6th Alpha
    - June 13th Beta
    - June 20th Release
  - Maybe we can get some of Ivanyossi's code in there already!
2018 Summer of Code
Updates
  - Lieroz: copy/pasted code and added tests to make sure that works, on the way implementing functions like in KisTileHashTableTraits. The replacement of KisTileHashTableTraits might even be ready for 4.1!
  - Simeir:
  - Ivanyossi: dug into the code base for brushes and other parts. GaussMask AVX optimization full vectorized: https://phabricator.kde.org/D13052
- All students: push your work the day you've created it. Make many small commits. Show your work. Name your branch as "identity_user_name/T####-title-of-the-task.
HDR
Talking to Intel about sponsorship. The Yoga X1 3rd gen is not real HDR!
Manual
- Everything is ready, waiting for Scotty to fill the new repo, then we can start generating the manual for real.
- Scott is working on sphinx and the download page changes
- The epub is over 1000 pages big, And we've got a nice cover, too!
- Time to integrate the chapters that are done from
  - Contributors Handbook (https://phabricator.kde.org/T7666 ) See https://share.kde.org/index.php/s/Q5JBbmfk7sifdJR
Build/Sign Infra
- We've got stable branch builds
- The contents of the Windows zip files are not signed
Steam
The shop change is prepared. Boud will ping Stuart again, we'll do 4.0.3 this time. Stuart was busy with friends this week.
Resource Management
Part of the sprint discussion. We're now in the design/experiment phase, after having gone through the requirements thoroughly. See https://phabricator.kde.org/T379
Any Other Business
Doing/Done/Todo
- Dmitry:
  - Todo:
    - Write people from PVS-Studio about publicity of CI
    - Continue with frame caching
  - Done:
    - Talk to Ben about PVS Studio on KDE CI
    - Reviewed quite a lot of patches
    - Fixed a few small bugs
    - Started Frame Cache swapping framework
      - raw saving loading works, but juggling with 90MiB frames is slow
      - so I need to implement compression of the frame diffs (was planned initially)

- Wolthera:
  - Done:
    - Ported last bits of the reference and user manual and the whole of general concepts.
    - Answered questions on tumblr.
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - https://phabricator.kde.org/D9877 (needs review)
- Scott:
  - Done:

  - Doing:
    - Download page and “have fun painting” changes. Continue working on it
    - Sphinx documentation site. Push github repo into KDE repo. Ben has repo ready. Discuss building out languages
    - Working on updating book content for 4.1

- Boud:
  - Done
    - Organized the sprint
    - Bug triaging and fixing
    - HDR discussions with Intel
    - Resource manager redesign
    - Started a skeleton HEIC/HEIF impex plugin after asking the author of the gimp plugin whether he would be interested in adding one to Krita.
  - Working on
    - Package Python on macOS -- I now have scripts running, but not from the app bundle yet
  - Long term Todo
    - Reorganize the FAQ
    - Vertical text in Qt
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the scripting api
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Windragon
  - (Ongoing) Improve processing of DrMingw stack dumps (needs documentation))
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
    - Or alternatively, implement an actual relative mode?
    - https://phabricator.kde.org/T8050
  - (Planned for later:)
    - (Todo) Update docs on building on windows
- Irina
  - Done:
    - Scheduled interviews until the end of May.
  - Todo:
    - Need more interviewees.
    - inventory the shop and take pictures of merchandise
    - Communicate with Dawid for an article about his game art
- Jouni (“tyyppi”)
  - Done
    - Started a cross-channel curve filter.
  - Todo
    - Fix remaining bugs in reference images, window layouts and sessions
    - Transform mask keyframing
    - Clone frames
    - Animation cycles
- Ivan Yossi
  - Phabricator: https://phabricator.kde.org/T8580
  - Done
    - Setting up blog
    - First unit test implemented with Dmitry suggestions to work directly with KisMaskApplicatorBase
    - Second unit test base function doing something
    - Finish Similarity test for vector and scalar with KisBrushMaskApplicatorBase.
    - KisGaussCircleGenerator vectorize the scalar legacy version.
    - Read Vc Docs and examples
    - Send UnitTest for review.
  - Doing
    - Finish reading Intel AVX Docs
    - Blog post about week’s work
    - Waiting Review for Gauss Circle
    - Circular Soft Mask Implementation Prototype
  - Todo
    - Investigate on OSX bugs related to cursor getting stuck

- Andrey Kamakin (lieroz)
  - Phabricator: https://phabricator.kde.org/T8628
  - Doing:
    - Porting hash table into Krita
    - Reading about lock free
  - Done:
    - Setting up the blog
- Michael Zhou (Simeir)
  - Doing:
    - Reading the Contributor Handbook.
    - Start file handling implementation
    - Start file handling unit tests
  - Done:
    - Setting up the blog
    - Change the task description to reflect that the plugin will be an update of the “Palette” instead of a whole new “Swatches.”