26-03-2018 Meeting Agenda and Notes
Statistics
Bug stats: 347 +69 -37
Commits (copied from github):
- Excluding merges, 7 authors have pushed 24 commits to master and 35 commits to all branches. On master, 57 files have changed and there have been 418 additions and 196 deletions.
- Last week: Excluding merges, 8 authors have pushed 54 commits to master and 112 commits to all branches. On master, 441 files have changed and there have been 1,854 additions and 2,348 deletions.
Dev fund subscriptions/money: Now: 81, was 77
Donations: As of writing: 2118, last week was 1291, February: about 2759
Downloads (downloads.kde.org): 345,342 unique, last week 33,563
Web traffic: 101,545 unique visitors, 246,744 unique page views, last week: 60,085 unique visitors, 209,262 unique page views

Other news:
We released 4.0! And Twitter exploded.
4.0.1 and 4.1.0
- 16:17:05 < acheronuk> hi. do you have in mind a timescale for a krita 4.0.1 bugfix release happening? Not because I think it's buggy, but because if I am going to make a case to the ubuntu release team to break our 18.04 feature freeze to get 4.0 in, then it would strengthen the case to know if any bugfix releases were planned before we go into final release freeze.
  16:19:21 < acheronuk> April 19th
  16:20:58 < acheronuk> or realistically a few days before that to get things through, so Mon 16th say
- So, let's aim for a 4.0.1 release Wednesday April 11th
4.0.0 release post-mortem
- Lots of traffic and enthusiasm
- But also lots of bug reports.
  - Quite a few complaints about a short "lag" at the start of strokes. This needs to be investigated.
- Need to do a video of the reference images tool as soon as that's merge
- Release announcements are not read.
- Should we package ffmpeg, at least on Windows? Users cannot figure out how to install ffmpeg themselves. It would add 50mb to the download, or add complexity to the installer. Could we make a better link to the documentation from the render animation dialog?
  - Windragon: I guess it's not that bad to package ffmpeg with the installer. We can remove the unneeded files.
  - < windragon> boud: I can but I can't give an ETA
4.0.0 release cycle
- (B) Steam Store needs to be updated
  - When windows builds are done, Boud contacts Stuart about the update
- (B) Fix Python on macOS
Pending Kickstarter features
Only Reference images docker: https://phabricator.kde.org/T1613 (reference images tool will be in 4.1)
2018 Summer of Code
- Three possible candidates: Andrey, Ivan, Simeir.
- Three proposals:
  - https://docs.google.com/document/d/1bTlrJRtzZKwnhjkWpznkjCl8yFQsaRpew5PORLmfeCA/edit
  - https://docs.google.com/document/d/1TfAJnq_ZD3omGgsdGApBH_05B-w_OMC428UoHIJ0KWk/edit#heading=h.k5wwraui0qyr
  - https://docs.google.com/document/d/1U4e8WRFDrGn_5qpPNfwI8-xw12p9N7dpumvLZjbsLzc/edit
- Students need to read https://community.kde.org/GSoC#Student_proposal_guidelines !
Manual
- Scott has started looking into Sphinx as a replacement to host the manual; that will enable an off-line version and translations
  - It's hard to find up-to-date documention on Sphinx itself...
  - Scottyp has gotten an instance going and has done some testing
Build/Sign Infra
(B) OSX: we have a developer account now. Now we only need to figure out how to sign our packages.
Contributors Handbook
- Outline: https://docs.google.com/document/d/1xIhmocYvbNf4FsW6k9LuerFi0ojDrTGiYR6UsXYVVFo/edit
- Phabricator task: https://phabricator.kde.org/T7666
- Note that there is already this book: http://archive.flossmanuals.net/kde-guide/
- Add subtasks to the phabricator task with the text.
  - For now, boud will work on the building from source and dmitry on updating the strokes framework architecture page.
Intel Project 2 Update
No news.
Sprint
- May 17 - 21
- Please add yourself to the sprint page: https://community.kde.org/Krita/Sprint2018
- KDE e.V. will fund travel. Use https://reimbursements.kde.org/ to request reimbursement for travel. Krita Foundation will fund accom
- Topics:
  - Fund raiser? (When, how, what kind?)
  - Resource management rewrite?
  - Text and vector left-overs (in particular text-wraparound)
Any Other Business
- We're on Mastodon.art, got 383 followers already and the instance maintainer is fine with the Krita account.
- Dmitry has visited the animation festival in Suzdal. He will share feedback from people using Krita for animations later.
  - People find ffmpeg installation complex
  - People want better audio integration: note that the worst problem right now is that for many people playback barely works or doesn't work at all.
    - "< Bollebib_Laptop> the audio implementation is not the b est,but i still think its better then tvpaint"
- We should go back and investigate what features are really incomplete (compared to our initial plans)
  - Layer Styles:
    - https://phabricator.kde.org/T1225
    - https://phabricator.kde.org/T762
    - https://phabricator.kde.org/T5525
  - Text: https://phabricator.kde.org/T8198
  - SVG
    - Filters: https://phabricator.kde.org/T3577
    - Patterns: https://phabricator.kde.org/T5428
  - ...
Individual Done and Todo
- Dmitry:
  - Todo:
    - Make posts in VK painting communities
  - Done:
    - Fixed a few bugs
    - Made a series of posts in https://vk.com/ilovefreeart
    - Made posts in biggest linux VK communities
    - Was visiting Suzdalfest, Russian Animation Festival, was talkign to animators using Krita. Two the most important cries:
      - ffmpeg should be installed separately on Windows, which is complicated for non-technical people
      - Better audio support
    - Fix the rest of release blockers

- Wolthera:
  - Done:
    - Updated manual so that last items are moved.
    - Signalled tumblr, BA, Polycount, Krita-free-art-app on DA.
    - Usual post-release stress.
    - Made some bundle debug messages clearer.
    - Busy with school
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - https://phabricator.kde.org/D9877 (needs review)
    - Organise demo video stuff.
- Scott:
  - Done:
    - Condense text editor a bit
    - Improved splash image so text is more readable
    - Fixed a coupe bugs in the brush editor with changing settings
    - Updated spanish translation on krita.org with missing strings fo theme
  - Doing:
    - Try to get kikibot going on KDE server with daemon

- Boud:
  - Done
    - Released
    - Struggled with translations on macOS and the appimage
    - Struggled with python on macOS
    - Ignored bug reports as much as possible during the weekend
  - Working on
    - More bugs for Dmitry
    - Package Python on macOS

  - Long term Todo
    - Reorganize the FAQ
    - Vertical text in Qt
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the scripting api
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
    - Come up with requirements document for a new resources system
- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - (Ongoing) Improve processing of DrMingw stack dumps (needs documentation))
  - (Todo) Random bug stuff? :/
  - (Planned for later:)
    - (Todo) Update docs on building on windows
    - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
      - Or alternatively, implement an actual relative mode?
      - https://phabricator.kde.org/T8050
- Irina
  - Done:
    - 3 more interviews received.
    - Made Mastodon account @krita@mastodon.art
  - Todo:
    - inventory the shop and take pictures of merchandise
    - Communicate with Dawid for an article about his game art
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Fixed bugs in sessions & window layouts